Systematic Planning Agenda North River

October 3-5, 2006

Day One

| Time | Activity | Discussion Topics |
| --- | --- | --- |
| 0900 | Welcome and Introduction | Administrative Issues Introduce Participants Goals of Session Review of Session Agenda |
| 0930 | Introductory Material Brief Introduction to Triad Overview of Systematic Planning Meeting | Review of Triad Approach. Three legs: Systematic Planning, Dynamic Work Strategies, Use of Real time measurements Systematic Planning Session Goal (To define an adaptive strategy and approach that can be used to achieve closure and site reuse as quickly as possible). Expected product of session: a plan for resolving the outstanding uncertainty that includes: Written identification of the strategy to execute the regulatory process through closure. Development of a work plan that uses a dynamic decision logic to resolve the outstanding uncertainty that can be addressed through information and data collection. Outline description of method that will be used to accomplish planning session objectives: Define the problem (CSM) Develop Exit Strategy Track uncertainties, constraints, and contingencies Develop high level decision logic based on resolving project uncertainties Establish process for determining type, timing, quality, and quantity of data (DQOs) Develop list of applicable technologies Discuss schedule, budget, etc. Discuss dynamic strategy and field logistics |

Day One (continued)

| 1000 | Break |  |
| --- | --- | --- |
| 1015 | Conceptual Site Model (CSM) | Defining the problem: Key elements: Project boundaries Areas of interest Release history Primary and secondary sources Exposure pathways Contaminants of Potential Concern Identification of elements of uncertainty. |
| 1200 | Lunch |  |
| 1300 | CSM (cont.) Breaks as needed | Defining the problem: Key elements: (cont.) Regulatory framework Decisions based on risk/ARARs? Affected media and key properties Important characteristics of COPCs (i.e., density, vapor pressure, degradation, solubility, etc.). Review and summary of existing data and analyses |
| 1600 | Review of consensus items and existing uncertainties |  |
| 1630 | Adjourn for day |  |

Day Two

| Time | Activity | Discussion Topics |
| --- | --- | --- |
| 0800 Break as needed | Initial Discussion of Exit Strategy for site | Exit Strategy Attempt to state key elements Regulatory decision processes to achieve closure Describe what constitutes closure Focus on exposure pathways and the process need to achieve closure for each pathway Attempt to identify cleanup criteria Catalogue elements of uncertainty that need to be resolved to achieve closure Initial identification of contingencies |
| 900 Break as needed | Defining the Strategy Toward Closure (i.e., decision logic) Describe likely remedies and develop decision structure for distinguishing between them. State high level components of decision logic. | ARAR vs. risk-based Potential remedies discussed by affected media (examples below) Excavation Extraction Treatment MNA Source Control Combination Describe practicability of potential remedies Examples of other successful remedies. Examples of how closure was achieved. |
| 1200 | Lunch |  |
| 1300 | Defining and Resolving Project Uncertainties (Developing DQOs) Develop clear statements about the key elements of uncertainty and the metrics that will be used to resolve them. (DQOs) | Here there will be a focus on the type, timing, quality, and quantity of data required to conclusively resolve the key elements of uncertainty. There will be a focus of data representativeness, use of collaborative data, and sample support. Other considerations will be the types of technologies used and elements of the QA/QC protocol. Uncertainty will be addressed by three principle means: Actions executed through work plans (WP), Information developed through research and analysis (R&A), and information provided by stakeholder input (SH) (examples of the latter include budget, schedule, logistics, real estate, legal, etc.) |
| 1630 | Adjourn for day |  |

Day Three

| Time | Activity | Discussion Topics |
| --- | --- | --- |
| 0800 Breaks as needed | Continue defining and Resolving Project Uncertainties (Developing DQOs) | Continued from above |
| 0930 | Break |  |
| 0945 | Technology and logistics | By now, there will have been much discussion on these topics. Use this time to draw together how technologies will be used as part of work plan and how they will be integrated and orchestrated with each other. At this point, we will begin to address relatively fine points of the decision logic. There will not be enough time to resolve each issue. The group will need to give the implementing contractor sufficient direction to further develop these aspects in the work plan. |
| 1130 | Stop and document accomplishments to date and review action items. |  |
| 1200 | Adjourn |  |